## Slide 1: Group 3
Software Manager: Dirk Thieme
Hardware Manager: Erik Manis
Project Controller: Mohammed Ansari

## Slide 2: Rover Mini Project
Summary: Use the BASYS 3 board’s built-in switches to control the speed and direction of the motors inside of a rover based on which switch is pulled.
Goals: Build a better understanding of the board, the h-bridge, and the Verilog software.

## Slide 3: Last Week's Tasks
Soldering Tutorial
  Mohammed and Erik finished
  Dirk is going in tomorrow
Choose a circuit simulator
  We familiarized ourselves with LTspice
Get a Workbench
  We have workbench 1
Get an H-bridge
We have gotten some parts in
Watch Verilog tutorials
Set up a GitLab repo to manage all our project files and information

## Slide 4: Hardware Update
BASYS 3 Board

## Slide 5: Hardware Update
The Rover

## Slide 6: Hardware Update
We obtained all the parts necessary for the rover and we are going to start making an enclosure for the boards, so they are not bumped or damaged.

## Slide 7: Software Update
We ran a couple of test programs on vivado to refamiliarize ourselves with Verilog and this new IDE.

## Slide 8: Software Update
Installed and practiced using LTspice to familiarize ourselves with the program and how to design some circuits.

## Slide 9: Software Update
We decided to switch from Microsoft Onedrive to GitLab as we were having issues syncing data.

## Slide 10: Gantt

## Slide 11: Overall Budget

## Slide 12: Labor Costs

## Slide 13: Material Costs

## Slide 14: Next Week's Tasks
Finalize a rover design
Get a running test bench
Get CPR certifications
Testing the rover for defects in software or hardware

## Slide 15: Questions
Software Manager: Dirk Thieme
Hardware Manager: Erik Manis
Project Controller: Mohammed Ansari
This Photo by Unknown author is licensed under CC BY.