## Slide 1: Group 3
Dirk Thieme, Erik Manis, & Mohammed Ansari

## Slide 2: Last Week's Tasks
Get Admin Requirements complete
Motor Demo Project
  Gantt Chart
  Budget
  Start Work
Watch Verilog Tutorials
Get software
Project notebook
Rover chassis
Soldering Tutorials

## Slide 3: Completed Tasks
All: Admin requirements complete
Motor demo project
  Dirk: Gantt chart
  Mohammed: Budget
All: Software downloaded
Erik: Project notebook setup
Mohammed: Rover chassis

## Slide 4: The Rover

## Slide 5: Gantt

## Slide 6: Project Notebook

## Slide 7: Schedule Changes
Soldering tutorials
  The classes for this are tomorrow and next week
  Mohammed plans to attend tomorrow
  Dirk and Erik plan to attend next week
Verilog tutorial Videos
  None of us finished the videos
Starting work on the rover
  We do not have the parts in our possession yet

## Slide 8: Next Week's Tasks
Getting the parts in
Try putting parts together
Start programming for the motors

## Slide 9: Budget Update
We have a budget?

## Slide 10: The Budget

## Slide 11: Questions
Group 3
Dirk Thieme, Erik Manis Mohammed Ansari
This Photo by Unknown author is licensed under CC BY.